THE ENGLISH HUB

Pre-Launch Checklist

Next.js (Vercel) + Express (Azure) + PostgreSQL + Supabase Auth + Stripe + Rewardful

Pricing: £9.99/mo  |  £79.99/yr  |  30-day free trial

Date: 22 March 2026

Priority Legend

| CRITICAL | Blocks launch. Do not go live without this. |
| --- | --- |
| IMPORTANT | Should have at launch. Causes real problems if missing. |
| NICE TO HAVE | Can follow up in Week 1–2 post-launch. |

# 1. Technical Readiness

## Infrastructure & Security

- All API endpoints tested and working  —   CRITICAL

Why: Broken endpoints mean broken features for paying customers.

Verify: Run your full Postman/Newman collection against the production Azure App Service URL. Every endpoint should return expected status codes.

- SSL certificates valid on all domains  —   CRITICAL

Why: Browsers will block the site without valid HTTPS. Stripe requires it.

Verify: Visit every domain/subdomain and confirm the padlock icon. Check certificate expiry.

- Error monitoring (Sentry) configured for frontend and backend  —   CRITICAL

Why: Without this you will not know when things break. Users will churn silently.

Verify: Throw a deliberate test error in both the Next.js app and the Express API. Confirm both appear in Sentry with correct source maps and environment tags.

- Database backups scheduled  —   CRITICAL

Why: Data loss is catastrophic and unrecoverable without backups.

Verify: In Azure Portal, navigate to PostgreSQL > Backups. Confirm automated backups with at least 7-day retention. Perform a test restore.

- Rate limiting active on all public API routes  —   CRITICAL

Why: Without rate limiting, a single bad actor can bring down your API or run up your Azure bill.

Verify: Send 200 rapid requests to login/signup endpoints. Confirm 429 responses after threshold.

- CORS configured for production domain only  —   CRITICAL

Why: Misconfigured CORS either blocks your frontend or allows any origin to call your API.

Verify: From production domain, make a fetch request — it should succeed. From a different domain, confirm rejection.

- All environment variables verified in production  —   CRITICAL

Why: A single missing env var can cause silent failures or route payments to the wrong account.

Verify: Go through each one manually in Vercel and Azure App Service. Confirm no values point to localhost or test keys.

- Load testing performed  —   IMPORTANT

Why: You need to know your breaking point before real users find it.

Verify: Simulate 100–500 concurrent users. Monitor Azure metrics. Document capacity ceiling.

## Frontend Quality

- Mobile responsiveness verified on real devices  —   CRITICAL

Why: The majority of student users will access this on phones.

Verify: Test on iPhone (Safari), Android (Chrome), iPad. Check every page.

- Browser compatibility (Chrome, Safari, Firefox, Edge)  —   IMPORTANT

Why: Safari handles things differently. Edge is common in schools.

Verify: Walk through the critical user journey on each browser.

- PWA manifest and icons configured  —   NICE TO HAVE

Why: Allows users to install the app on their home screen.

Verify: Run Lighthouse PWA audit. Test Add to Home Screen on Android.

- Sitemap.xml and robots.txt deployed  —   IMPORTANT

Why: Without these, Google may not index your public pages.

Verify: Visit /sitemap.xml and /robots.txt. Submit sitemap in Search Console.

- Open Graph images for social sharing  —   IMPORTANT

Why: Missing preview images kill click-through when shared.

Verify: Paste URL into Facebook Sharing Debugger, Twitter Card Validator.

- 404 and error pages styled and helpful  —   IMPORTANT

Why: Default error pages look broken and unprofessional.

Verify: Visit a nonsense URL. Confirm branded 404 page with navigation.

- Core Web Vitals passing  —   IMPORTANT

Why: Google ranking signal. Slow pages kill conversions.

Verify: Run PageSpeed Insights. Target: LCP < 2.5s, INP < 200ms, CLS < 0.1.

# 2. Payment & Billing

- Stripe live mode keys configured  —   CRITICAL

Why: Test mode keys mean no real payments are processed.

Verify: Confirm STRIPE_SECRET_KEY starts with sk_live_ and publishable key with pk_live_.

- All Stripe webhook events registered and handled  —   CRITICAL

Why: Webhooks are how Stripe tells your system about payments, cancellations, and failures.

Verify: Minimum events: checkout.session.completed, customer.subscription.created/updated/deleted, invoice.payment_succeeded/failed, customer.subscription.trial_will_end.

- Test a real purchase flow end-to-end  —   CRITICAL

Why: This is how you make money. If this is broken, nothing else matters.

Verify: Using a real card, complete: sign up → start trial → payment → confirm subscription active. Refund yourself after.

- Subscription upgrade and downgrade works  —   IMPORTANT

Why: Users will want to switch plans.

Verify: Subscribe monthly, upgrade to annual. Confirm proration. Then downgrade.

- Cancellation flow works correctly  —   CRITICAL

Why: A broken cancellation flow violates consumer rights and generates chargebacks.

Verify: Cancel a subscription. Confirm access retained until period end. Stripe shows cancel_at_period_end.

- 30-day trial period configured correctly  —   CRITICAL

Why: This is your conversion funnel.

Verify: Confirm trial_period_days: 30 in Stripe. Create new account, verify no payment taken and correct end date.

- Invoices and receipts sent automatically  —   IMPORTANT

Why: Customers expect receipts. Required for tax purposes.

Verify: Enable receipt emails in Stripe Settings. Make a test payment and confirm receipt arrives.

- Failed payment retry logic configured  —   IMPORTANT

Why: Cards fail for innocent reasons. Without retries, you lose paying customers.

Verify: Configure Smart Retries in Stripe. Set up dunning emails.

- Stripe Customer Portal accessible  —   IMPORTANT

Why: Lets users update payment method and manage subscription.

Verify: Configure Customer Portal in Stripe. Add Manage Billing button in settings page.

- VAT / tax handling  —   IMPORTANT

Why: UK businesses must charge VAT once above threshold.

Verify: Determine VAT status. If registered, enable Stripe Tax. Track revenue toward £90,000 threshold.

# 3. Legal & Compliance

- Terms of Service published and linked  —   CRITICAL

Why: Without ToS, you have no legal agreement with users.

Verify: Published at /terms. Linked in footer and shown during signup. Have a solicitor review.

- Privacy Policy published (GDPR compliant)  —   CRITICAL

Why: UK GDPR requires this. Fines up to £17.5 million.

Verify: Published at /privacy. Includes: data collected, lawful basis, third parties, retention, user rights, ICO registration number.

- Cookie Policy and consent banner implemented  —   CRITICAL

Why: UK PECR requires consent before setting non-essential cookies.

Verify: Visit site incognito. Banner appears before any analytics cookies set.

- Refund Policy published  —   CRITICAL

Why: UK Consumer Contracts Regulations give 14-day cooling-off period.

Verify: Published at /refund-policy. Linked from footer, pricing, and checkout.

- Age verification / parental consent for under-16s  —   CRITICAL

Why: UK GDPR digital consent age is 13. Children’s Code applies to under-18s.

Verify: Signup asks for age. Under-13s blocked. Age-appropriate privacy notices for 13-17.

- Data Processing Agreements with all sub-processors  —   IMPORTANT

Why: GDPR requires written agreements with anyone processing data on your behalf.

Verify: DPAs from Supabase, Stripe, Azure, Vercel, Sentry, email provider.

- Accessibility statement published  —   IMPORTANT

Why: Equality Act 2010 applies. Schools will ask about this.

Verify: Published at /accessibility. Lighthouse score 90+. Keyboard navigation works.

- ICO registration (UK data protection)  —   CRITICAL

Why: Processing personal data requires ICO registration. Failure is a criminal offence.

Verify: Register at ico.org.uk. Fee: £40-52/year. Add registration number to privacy policy.

- Company registration and business details visible  —   IMPORTANT

Why: UK regulations require business information on your website.

Verify: Footer includes: legal business name, company number (if Ltd), address, contact email.

# 4. Content & Quality

- All course content reviewed for accuracy  —   CRITICAL

Why: Inaccurate educational content destroys credibility.

Verify: Subject matter expert reviews every lesson, quiz, and explanation. Sign-off sheet per module.

- No exam board copyright violations  —   CRITICAL

Why: AQA, Edexcel, OCR, WJEC aggressively protect IP. Legal action for reproduction.

Verify: Audit all content for direct reproduction of past papers, mark schemes. Use original questions.

- Spelling and grammar checked across all pages  —   IMPORTANT

Why: You are selling an English language product. Errors destroy credibility.

Verify: Run every page through Grammarly/LanguageTool. Human proofread all public copy.

- All internal links working  —   IMPORTANT

Why: Broken links frustrate users and hurt SEO.

Verify: Use a link checker tool to crawl entire site. Fix all 404s.

- Images optimized and loading  —   IMPORTANT

Why: Unoptimized images slow page loads.

Verify: All images use Next.js Image component. No 404s. Landing page under 2MB total.

- Empty states handled gracefully  —   IMPORTANT

Why: New users see empty dashboards. Without proper empty states, app looks broken.

Verify: Create fresh account, navigate every section. Helpful messages and CTAs everywhere.

# 5. Marketing & Launch

- Landing page optimized for conversion  —   CRITICAL

Why: This is your front door.

Verify: Clearly answers: What? Who? Why? How much? CTA visible above fold. Under 3s load time.

- Social media accounts created and branded  —   IMPORTANT

Why: Establishes legitimacy. Parents and teachers will search for you.

Verify: Twitter/X, Instagram, LinkedIn, TikTok. Consistent branding. At least a few posts.

- Email list / waitlist ready  —   IMPORTANT

Why: Warmest leads convert on launch day.

Verify: Email platform configured. Launch email drafted. Sender domain authenticated (SPF, DKIM, DMARC).

- Analytics configured (GA4 + Vercel Analytics)  —   CRITICAL

Why: Without analytics, you are flying blind.

Verify: GA4 tracking code installed (respecting consent). Key events tracked: signup, trial start, payment.

- UTM tracking set up  —   IMPORTANT

Why: Need to know which channels drive signups.

Verify: UTM convention document. All marketing links use UTMs. Parameters appear in GA4.

- Rewardful affiliate program configured and tested  —   IMPORTANT

Why: Broken affiliate system means affiliates don’t get paid and stop promoting.

Verify: Connected to Stripe live. Test affiliate → referral link → purchase → commission tracked.

- Launch announcement drafted and scheduled  —   NICE TO HAVE

Why: Coordinated launch maximizes initial impact.

Verify: Blog post, social posts, email blast prepared and scheduled.

- Press kit / media assets ready  —   NICE TO HAVE

Why: Easy coverage for journalists and bloggers.

Verify: Logo (SVG, PNG), brand colours, description, key stats, contact details.

# 6. Support & Operations

- Contact form working and delivering emails  —   CRITICAL

Why: If users cannot reach you, they churn.

Verify: Submit form. Confirm email arrives. Success message shown.

- Support email set up and monitored  —   CRITICAL

Why: Users will email directly. Stripe sends dispute notifications.

Verify: support@theenglishhub.app configured and monitored daily.

- FAQ page covers common questions  —   IMPORTANT

Why: Reduces support burden.

Verify: Covers: free trial, cancellation, exam boards, refunds, data safety, password reset, school discounts.

- Onboarding flow guides new users  —   IMPORTANT

Why: Users who don’t understand the product in 5 minutes leave forever.

Verify: Sign up as new user. First aha moment within 2-3 minutes.

- Admin dashboard for user management  —   IMPORTANT

Why: Handle support issues without SQL queries.

Verify: View all users, search by email, see subscription status, manage accounts.

- Monitoring and alerting configured  —   CRITICAL

Why: Know immediately when site goes down.

Verify: Uptime monitoring on frontend + API health. SMS/push alerts. Sentry error rate alerts. Azure CPU/memory alerts.

- Incident response plan documented  —   NICE TO HAVE

Why: Written plan prevents mistakes during panic.

Verify: Document: check if down, access logs, rollback deploys, maintenance page, contacts.

- Backup and recovery tested  —   CRITICAL

Why: Untested backups are just hopes.

Verify: Full PostgreSQL restore from Azure backup. Confirm data intact. Document procedure.

# 7. SEO

- Meta titles and descriptions on all public pages  —   IMPORTANT

Why: These appear in Google search results.

Verify: Every public page has unique title (50-60 chars) and description (120-160 chars).

- JSON-LD structured data implemented  —   IMPORTANT

Why: Enables rich results in Google.

Verify: Organization, Product, FAQPage schemas. Validate with Rich Results Test.

- Google Search Console verified and sitemap submitted  —   CRITICAL

Why: How you know if Google can find your site.

Verify: Verify ownership. Submit sitemap. Check crawl errors. Request indexing.

- Bing Webmaster Tools configured  —   NICE TO HAVE

Why: Schools often use Edge (defaults to Bing).

Verify: Import from Search Console. Submit sitemap.

- Page speed optimized  —   IMPORTANT

Why: Direct Google ranking factor.

Verify: Images in WebP/AVIF, JS code-split, fonts preloaded.

- Internal linking strategy in place  —   NICE TO HAVE

Why: Distributes page authority and helps discovery.

Verify: Landing page links to key pages. Breadcrumbs on nested pages. No orphan pages.

PRE-LAUNCH DAY SEQUENCE

3 Days Before Launch

- Final content freeze

- Full regression test of signup → trial → lesson → payment flow

- Email launch announcement scheduled

- Social media posts drafted and scheduled

- Confirm team knows incident response plan

1 Day Before Launch

- Switch Stripe to live keys (if not already)

- Verify all environment variables one final time

- Run smoke tests against production

- Confirm monitoring and alerting active

- Confirm backup ran in last 24 hours

LAUNCH DAY

- Deploy final production build

- Run smoke test: signup, login, access content, start trial

- Make a real purchase with your own card

- Send launch email

- Publish social media announcements

- Monitor Sentry, analytics, uptime for first 4 hours

- Respond to support queries within 1 hour

1 Day After Launch

- Review Sentry for new errors

- Check Stripe for payments and failures

- Review analytics: traffic, signups, trial starts

- Address user-reported issues

- Celebrate!

Summary by Priority

| Priority | Count | Guideline |
| --- | --- | --- |
| CRITICAL | 24 | Must be complete before accepting payments |
| IMPORTANT | 22 | Complete before launch or within first 48 hours |
| NICE TO HAVE | 6 | Target for Week 1–2 post-launch |